Sprint was a success.
We achieved our set goals.
We haven't experienced any cross group trouble.

What will we do next sprint?
-Hope for improved health in the group.
-Implementing part of the functionality into the app.
-Implementing GUI into the APP.

What have we learned this sprint?
-Skype makes a passable substitute in case of sickness.
-To focus on what is planned in this sprint rather than getting sidetracked by new assignments.
-To take non-schedueled course related assignments into account when planning.